## Slide 1: The Role of the (Successful) Project Manager
COMM 3200: Project Management

## Slide 2
What is the primary purpose of a project manager?

## Slide 3: Project Delivery Challenges

## Slide 4: Keys to Success
Develop Collaboration
Integrate planning & review with learning
Prevent major disruptions
Maintain forward momentum

## Slide 5
VS.

## Slide 6: Collaboration
Tightly coupled tasks, loosely coupled parties
Balance is key
  Minimal duplication
  Maximal trust
Not easy…how to build?

## Slide 7: Integrate Planning & Review with Learning
Short-term details, long-term generalities
“What can we learn from the performance data to improve the next cycle of planning?”

## Slide 8: Prevent Major Disruptions
Expect the unexpected
Know when to pause
Prioritization

## Slide 9: Maintain Forward Momentum
Hands on engagement
Frequent face-to-face communication
Frequent moving above

## Slide 10: Recap
PM Competency is not enough
Combine people-, information-, and action-oriented activities
Focus on intention- and event-driven tasks

## Slide 11: Class Debrief
In small groups, discuss:
  What was most the most surprising recommendation for successful project management?
  How have you demonstrated or witnessed these key success factors/traits in projects or groups you have been involved in?
  What is missing? What else is critical to project success?